# CRS BACKUP POWER CALCULATOR

## Development Guide

Client: Climate Resilient Solutions (CRS)
Website: www.crs-worldwide.com
Target: Ethiopia SME & Household market
Version: 1.0 | January 27, 2026

## 1. PROJECT OVERVIEW

### Purpose

Interactive web calculator to help customers:

- Calculate solar PV + battery + inverter system costs

- Compare against diesel generator costs (5-7 years)

- Optimize appliance selection during outages

- Generate PDF reports and capture leads

### Success Metrics

- Completion rate: >60%

- Time to complete: 3-7 minutes

- Lead capture rate: >80%

- PDF download rate: >70%

## 2. USER PERSONAS

Household Owner (28-60 years)

- Middle-upper income homes

- Pain: 5+ hours daily outages, food spoilage

- Typical load: 2-8 kW, evening/night usage

SME Owner (30-55 years)

- Retail, clinics, offices, workshops

- Pain: Revenue loss, high diesel costs

- Typical load: 3-15 kW, daytime usage

## 3. USER JOURNEY (5 STEPS)

- Context Selection (30s-1min)

  - Choose: Household or SME

  - System type: Backup only OR Solar + backup

- Load Configuration (2-4min)

  - Interactive appliance selector

  - Preset profiles or custom build

  - Real-time load feedback

- System Preferences (30s-1min)

  - Backup duration (4, 8, 12, 24 hours)

  - Component quality (Economy/Standard/Premium)

- Results & Comparison (1-2min)

  - Side-by-side: Solar vs Diesel costs

  - Payback period, ROI, CO2 savings

  - Visual charts

- Lead Capture (1min)

  - Contact form

  - Generate PDF report

  - Schedule consultation

## 4. CORE FEATURES

### F1: Appliance Load Builder

Categories:

- Lighting (LED bulbs, tubes)

- Refrigeration (fridges, freezers)

- Comfort (fans, AC units)

- Electronics (TV, computer, WiFi)

- Kitchen (microwave, kettle)

- Water (pumps)

- Business equipment (POS, medical - SME only)

Preset Profiles:

- Household: "Essentials Only" | "Home Office" | "Full Comfort"

- SME: "Retail Shop" | "Medical Clinic" | "Office"

Each appliance:

- Name, wattage (editable), quantity (1-10)

- Hours of use during outage

- Running total display

### F2: Calculation Engine

Solar System Components:

- Inverter (based on peak load + 25% margin)

- Battery (based on backup hours × average load)

- Solar PV array (if generation enabled)

- Installation (15-20% of equipment)

- Accessories (8-10% of equipment)

Diesel Generator Costs:

- Generator purchase

- Fuel (0.27 L/kWh × hours × days × diesel price)

- Maintenance (15-20% of fuel cost)

- Replacement (if >10,000 hours in 7 years)

Outputs:

- Total costs: Solar vs Diesel (5yr & 7yr)

- Payback period (months)

- Monthly savings

- ROI, CO2 saved

### F3: Results Dashboard

- Bar chart: Cost comparison

- Line graph: Cumulative costs over time

- Pie chart: Cost breakdown

- Environmental impact (CO2, trees equivalent)

- System specifications summary

- Disclaimer: "Indicative estimate. Final pricing after site assessment"

### F4: Lead Capture Form

Required: Name, Phone, Email, City, Property Type
Optional: Company name, Current bill, Notes
Actions: Download PDF, Schedule consultation, Email results

### F5: PDF Report

- CRS branding

- Customer info summary

- System specifications

- Cost comparison table + charts

- Environmental impact

- Next steps & contact info

## 5. CALCULATION FORMULAS

### Load Calculation

totalLoad = Σ(watts × quantity)

averageLoad = Σ(watts × quantity × hours / backupHours)

peakLoad = totalLoad × simultaneityFactor (0.7-0.9)

inverterSize = peakLoad × 1.25 (round to standard: 1, 1.5, 2, 3, 5, 7.5, 10, 15 kW)

### Battery Sizing

dailyEnergy = Σ(watts × quantity × hours) / 1000

batteryCapacity = (dailyEnergy × backupHours) / (DoD × efficiency)

// DoD: 0.5 (lead-acid) or 0.8 (lithium)

// efficiency: 0.90-0.95

### Solar PV Sizing

solarGeneration = dailyEnergy × 1.2

pvArraySize = solarGeneration / (peakSunHours × systemEfficiency)

// peakSunHours: 5.5 (Ethiopia average)

// systemEfficiency: 0.75-0.80

### Costs

// Solar System

inverterCost = inverterPrices[quality][size]

batteryCost = capacity × costPerKWh[quality]

solarCost = pvSize × 1000 × costPerWatt[quality]

installation = equipmentTotal × 0.15

accessories = equipmentTotal × 0.10

annualOM = totalUpfront × 0.025

totalSolar5yr = upfront + (annualOM × 5)

totalSolar7yr = upfront + (annualOM × 7) + batteryReplacement

// Diesel Generator

generatorCost = peakLoad × costPerKW[quality]

annualFuel = dailyHours × 365 × avgLoad × 0.27L/kWh × dieselPrice × inflation

annualMaint = annualFuel × 0.15

totalDiesel7yr = generatorCost + fuelCosts + maintenance + replacement

// Payback

paybackMonths = totalUpfront / (monthlySavings)

## 6. TECH STACK

Frontend:

- HTML5, CSS3, Vanilla JavaScript (ES6+)

- Chart.js (visualizations)

- jsPDF (PDF generation)

Backend:

- PHP or Node.js (form submission)

- Email: PHPMailer/Nodemailer

- Database: MySQL (optional - lead storage)

Hosting:

- Standard web hosting + SSL

- Integration with www.crs-worldwide.com

## 7. DESIGN GUIDELINES

### CRS Brand Colors

- Primary: Deep Green (#1B5E20) - sustainability

- Secondary: Solar Gold (#FFA000) - solar energy

- Accent: Sky Blue (#0288D1) - trust

- Success: Bright Green (#4CAF50)

- Warning: Orange (#FF6F00)

### Layout

- Card-based, single column mobile

- Progress indicator

- Generous white space

- Clear CTA buttons

### Responsive

- Mobile: 320-767px

- Tablet: 768-1023px

- Desktop: 1024px+

## 8. PRICING DATA (Update Regularly)

currency: "ETB"

usdToEtbRate: 130

dieselPrice: 65 ETB/liter

gridTariff: 2.5 ETB/kWh

// Component costs (USD)

inverters: {

economy: {1: 150, 5: 550, 10: 950},

standard: {1: 250, 5: 850, 10: 1450},

premium: {1: 400, 5: 1350, 10: 2350}

}

batteryCostPerKWh: {

economy: 200,  // Lead-acid

standard: 350, // AGM/Entry lithium

premium: 550   // LiFePO4

}

panelCostPerWatt: {

economy: 0.40,

standard: 0.55,

premium: 0.70

}

## 9. DEVELOPMENT PHASES

Phase 1: Foundation (Week 1)

- File structure, HTML/CSS

- Responsive layout

- Step navigation

Phase 2: Core Logic (Week 2)

- Appliance selector

- Calculations engine

- Results display

Phase 3: Visualization (Week 3)

- Chart.js integration

- Interactive charts

Phase 4: Lead & PDF (Week 3-4)

- Form validation

- Backend submission

- PDF generation

Phase 5: Testing (Week 4)

- Cross-browser testing

- Mobile testing

- Bug fixes

Phase 6: Launch (Week 5)

- Deploy to live server

- Google Analytics

- Monitor

## 10. SAMPLE SCENARIOS

Small Household (Essentials)

- Load: 500W avg, 800W peak | 8hr backup

- System: 1.5kW inverter, 5kWh battery, 2kWp solar

- Cost: ~150,000-180,000 ETB

Medium Household (Home Office)

- Load: 1200W avg, 2000W peak | 8hr backup

- System: 3kW inverter, 10kWh battery, 4kWp solar

- Cost: ~300,000-360,000 ETB

Small Retail Shop

- Load: 1500W avg, 2500W peak | 10hr backup

- System: 3kW inverter, 15kWh battery, 5kWp solar

- Cost: ~400,000-480,000 ETB

Medical Clinic

- Load: 2000W avg, 3500W peak | 12hr backup

- System: 5kW inverter, 24kWh battery, 6kWp solar

- Cost: ~650,000-750,000 ETB

## 11. LEAD NOTIFICATION EMAIL

To CRS Sales Team:

New Calculator Lead - [Name] - [Property Type]

CONTACT: [Name], [Phone], [Email], [City]

SYSTEM REQUIREMENTS:

Load: [X] kW | Backup: [X] hrs | Quality: [X]

RECOMMENDED:

Inverter: [X] kW | Battery: [X] kWh | Solar: [X] kWp

Cost: [X-Y] ETB

COMPARISON:

Solar 7yr: [X] ETB | Diesel 7yr: [Y] ETB

Payback: [X] months | ROI: [X]%

ACTION: Contact within 24-48 hours

To Customer:

Your CRS Solar Estimate is Ready!

✓ Power [X] kW load

✓ [X] hours backup

✓ Save [X] ETB over 7 years

✓ Payback in [X] months

SYSTEM: [X] kW inverter, [X] kWh battery, [X] kWp solar

COST: [X-Y] ETB

NEXT: CRS engineer contacts you in 24-48 hours

Download PDF (attached) | Questions? Reply or call [phone]

## 12. KEY DISCLAIMERS

Throughout calculator:

- "This is an indicative estimate"

- "Final system design and pricing after site assessment"

- "Costs shown as ranges (±15%)"

- "GDPR consent for contact"

## 13. PERFORMANCE TARGETS

- Page load: <3s on 3G

- Calculations: <100ms

- PDF generation: <2s

- Total page size: <2MB

- Lighthouse score: 90+

END OF GUIDE

This condensed guide contains all essential information for building the CRS Power Calculator. For detailed formulas, appliance databases, and code examples, refer to the full specification document.